## Slide 1: Autonomous Hydroponic Garden
Group JibJab:
Jamie Collier, Bikesh Dahal, Jessica Cohen, Ben Leblanc
11.19.2013

## Slide 2: Project Description
    Household autonomous garden
    Hydroponic system to maintain specific plants
      Tomatoes
      Basil
      Cilantro
    Minimal user interaction (only maintain reservoir level)
    Maximize health of plant and rate of growth
      Key components:
        Temperature
        pH
        Oxygen content
        Light
        Electrical Conductivity
      Constraints
        Size
        User Interface
        Cost

## Slide 3: CAD Design – Overview
Plant Cage
Lighting
Water Pump
Bottom Reservoir
Top Reservoir
Air Stone
Probes: pH, EC, Temperature
Electronics Box
Nutrient Funnel
Valve
Units: inches
8” wide

## Slide 4: Direction of Flow

## Slide 5: Purchased Parts
Parts | Price | Number needed | Total Price
3 inch round slotted mesh net (9 Pack) | 10.33 | 1 | 10.33
Hydroponic Grow Rocks | 22 | 1 packet | 22
Submersible pump | 100 | 1 | 100
Flexible tubing | 5 | 1 | 5
Air Stone / Air pump | 25 | 1 | 25
Solenoid valves | 30 | 4 | 120
pH, Temp, and EC sensors | 200 | 1 | 200
Arduino | 30 | 1 | 30
Solid-state relay | 18 | 1 | 18
LED grow light | 80 | 1 | 80
Total Price | - | - | 611
Mesh Net
Air Stone
Submersible Pump
Sensors

## Slide 6: Levels of Success
  Level 1: Monitor temperature and control light with display
  Level 2: Monitor pH and electrical conductivity
  Level 3: Control temperature
  Level 4: Control pH and electrical conductivity
  Level 5: IOS application with user interface

## Slide 7: Associated Risks
  Waterproofing system
    Sealants and Glues
    Rabbet Joints
  Control systems
    Slow enough settling time
    Low overshoot
    Feasible ranges for each component
  Electrical Failure
    Plant dies
  Lower Cost Materials
    Sensor Corrosion (predicted life)

## Slide 8: Gantt Chart 1
Chart: Semester 1
| Project Proposal | Literature Review | Extra Research | Design Review I | Arduino Coding | Purchase Probes
Start | 0 | 3 | 3 | 11 | 11 | 12
Duration | 3 | 2 | 12 | 1 | 4 | 3

## Slide 9: Gantt Chart 2
Chart: Semester 2
| Arduino Coding | Preliminary Testing | Fluid Dynamics Analysis | CAD Review | Design Review II | Product Production | Purchase Final Components | Tech Evaluation | Website/Assembly | In House Demo | Expo
Start | 0 | 0 | 4 | 4 | 5 | 6 | 6 | 0 | 10 | 6 | 6
Duration | 5 | 5 | 1 | 1 | 1 | 6 | 6 | 7 | 2 | 7 | 8

## Slide 10: Any Suggestions?